## Slide 1
SolidWorks- Requirements
Weekly Report 13th May – 17th May 2019.

## Slide 2
First Approach
No | Task | Working Hours | Proposed Cost (Per hour)
1. | Extraction of material from SW database | 10 | 5 $
2. | Windows form creation | 5 | 
3. | Add-in creation & Installation | 5 | 
4. | Property manager page creation | 15 | 
 | Total | 35 | 35*5 $
Date: 28th Aug to 3rd Sep 2019

## Slide 3
Revised Approach (As per Client PPT)
No | Task | Working Hours | Proposed Cost (Per hour)
1. | Add-in creation with two buttons | 6 | 8 $
2. | Open a material table using pop up approach. | 4 | 
3. | Feature Manager creation & Installation | 15 | 
4. | Final ParetoWorks Add-in | 30 | 
 | Total | 55 | 55*8$
Date: 05th Sep to 7th Oct 2019